**MEETING REPORT**

**Team Name: Epoka Unified System Date of Meeting: 09/04/2019**

**Start Time: 8:45 End Time: 10:15 Meeting Location: Epoka University**

**Moderator: Ergi Dervishaj Recorder: Megi Hoxha**

**Other Members Present:**

1. **Krist Kokali**
2. **Gerard Kraja**
3. **Paolo Miraka**
4. **Edlira Peli**

**Members Absent:**

**Topics Discussed:**

* **Conversed about who should do which diagrams / schemes.**
* **Discussed the finished design of the web view**
* **Discussed on the complexity of the database**
* **Discussed about the possibility to focus much more on the “student” part of the system as the time is very limited to provide a fully functional final version of this system**
* **Discussed the possibility to focus entirely on the web view of EUS for the same reason provided on the point above**

**Decisions Made:**

* **Make a clear first sketch of the diagram**
* **Finish the mobile view of the application just for reference**
* **Start coding the interface after the midterms are over**
* **Start working on the diagrams and schemas that are needed on the same period as mentioned above**

**Tasks Assigned:**

* **Ergi Dervishaj & Paolo Miraka & Megi Hoxha – Start Coding the Interface.**
* **Gerard Kraja & Krist Kokaloi – Start working on the database schema**
* **All Group Memebers – Start working on the schemas (Specific tasks will be given on the following weeks)**

**Time, Place, and Agenda for Next Meeting: 10:30 – 13:30, Tuesday, Epoka University**